|  |  |
| --- | --- |
| Activity | Timing |
| Review material | 1 day |
| Create a timeline | .5 day |
| Create a persona profile | 1 day |
| Create a low-fidelity wireframe | 2 days |
| Conduct gorilla testing | 3 days |
| Create an interactive prototype | 2 days |
| Organize work and turn in task 1 | .5 day |
| Create 5 objects and Submit prototype | 2 days |
| Give feed back on three other submissions | 1.5 days |
| Upload final pdf | .5 days |
| Summarize feedback | 1.5 days |
| Summarize the design changes | 2 days |
| Organize work and turn in task 2 | .5 day |
|  |  |